## Slide 1
Capgemini GE HC SDT Program Status

## Slide 2: Agenda
Capgemini team Roles and Responsibilities
Project skill set required versus actual
Knowledge transition approach
SDT Modules- Areas where we need KT
Operating Mechanism
SDT Program status
GE Capgemini Confidential

## Slide 3: CG team – Roles & Responsibilities
Location: Offshore – India
Transition Phase ( 8 weeks)
Define and take transition plan to closure
Ensure KT plan adherence, highlight and close gaps
Daily monitoring and tracking of check points after each phase of transition to enable robust implementation
Biweekly status reporting of transition
Highlight Risks related to transition
Stabilization Phase ( 4 weeks)
Closely monitor projects in this phase
Highlight and close gaps
SLA metrics tracking and reporting to monitor continuous performance
Business As Usual :
Managing the relationship with the client throughout the project duration and acting as the main point of contact between GE and Capgemini
Managing resource planning and addressing resources performance issues.
Service Delivery, Product and Project Quality, Project Planning and Tracking, issue management, Risk Management, status tracking, Resource management, Knowledge Management, Team Motivation, co-ordination between support and dev teams, co-ordination with third party teams and resolution of escalations
WSR, MBR & Operational Rhythm.
Saraswathi Nagaraj – Project Manager

## Slide 4: CG team on call – Roles & Responsibilities
Location: Offshore – India
Dedicated to GEHC, Delivery Management oversight to CG team, Guidance on project management, Quality Management, Customer management, Resource management, Detailed review of project metrics
Review progress of the project, Regular financial and contractual Activities
Act as lead program integrator between different delivery teams (Siebel , SMAX, TRACE ) to ensure timely resolution of issues
Priya Patra – Program Manager
Location: Onshore - UK
Owns entire architecture end to end
Architecting and solutioning interfaces with Click
Responsible for solutions and design
Andrey Reiner – Champion Architect

## Slide 5: CG team on call – Roles & Responsibilities
Location: Onsite – US
Champions risks and mitigation of the program
Metrics management
Stake holder management
Raghavendra JP -Risk and Metrics Manager
Location: Onsite – UK
Champions KT
Owner of all communication vehicles
Responsible for P1 and P2 tickets
Vamsi Uppu - Transition and Communication Specialist

## Slide 6: CG team on call – Roles & Responsibilities
Location: Offshore – India
Owns the engagement end to end
Fortnightly health checks for the engagement transition
Acting as the escalation point when issues arise with resources / services and managing any dispute or conflict
Involved in defining the strategic roadmap of the engagement
Sajad Abdul – Engagement Owner
Location: Offshore - India
Responsible to owning and definition the engagement transition process
Ensuring the services delivered by Capgemini are conform to what has been contractually agreed
Gaurav Shukla – Delivery Manager

## Slide 7: Project skill set required versus actual

## Slide 8: Project skill set required versus actual

## Slide 9: Knowledge Transition Approach
Preparation & KT
Knowledge Acquisition
Processes & Tools
System Inventory details
KA approach and plan
Identify KA Success Criteria
Setting up of KA and KT teams
System profiling
Assessment of knowledge levels
Gap analysis and POC identification
Baseline Inventory
Compute Transition Complexity Index
Workshops and interviews
Questionnaires and walkthrough sessions
One to one sessions with SMEs
System appreciation
Understanding of
existing processes
System
Documentation
Acceptance
Application architecture
System interaction models
User interface specification
Data models, process structure
Review of system documentation
Incorporate review comments
Maintenance Process definition
Verify KA Success Criteria
Reverse
Presentation
Reverse Presentation of Knowledge acquired
Confirmation of Knowledge acquired
Gap Documentation
KS of Production support processes
Self study of System
Review available documents
Identify gaps in documentation
Reverse engineering
Self Study
Baseline Assessment
and Planning

## Slide 10: SDT Modules – Areas where we need KT
Launch of SDT Booking from Siebel Intl
Request Appointment and Create Visit Without appointment
Early Start & Late Start Mapping against Job Types
UI Screens for different job types & Installation job
Cancel Visit and Modify Visit
SSO ID field population logic
SDT Booking Time Zone Conversion
Part pickup management (adding/removing/modification) of parts list
Part pick-up visit creation
Part Pick-up - Check Address
Same Site or System Dependency Visit creation
Back function to return to SDT Booking Landing page

## Slide 11: Operational Excellence Checks
Strategy (Annual)
Operations & Support
(Weekly/Bi-weekly)
Partnership
(Quarterly)
Governance
(Monthly)
Operations & Support
(Daily)
Objectives
Participants
Steering Committee
Engagement Owner
Delivery Manager
Client Manager
PM
Leads
Senior Executives
Program Office
Team Leaders
Executive Sponsors
CTO and Team
Capgemini
GE HC
Leads
Team Leaders
Yearly Workout
Strategic Direction
Long Range Planning
Quarterly Review
Corporate Updates
Industry Updates
Monthly Review
SLA Review
Value Adds
Actions/ Risks/Issues
Design review
Weekly Review
Project/ Service Status
Risks
Backlog prioritization + Grooming
Defect triage
Change req. review/approval
Relationship Vision
Corporate Updates
Risks
Growth Areas
Key Risks
Daily Review
Scrum + Process realignment
Incident Management

## Slide 12: RACI Matrix – OpMec Activities
Agenda/
Objective/Purpose
Update from vendors on status and
risks/concerns/issues/Help needed
I
I
I
AR
C
7. Vendor Updates
Review incidents logged in
SN and traige
AR
AR
8. Incident Management
Review SDT architecture
CI
CI
CI
C
AR
9. Design Review
Weekly meeting for leadership
AR
AR
AR
6. Leadership Review
Weekly meeting to update all
on the status and risk/issues
AR
C
C
I
I
Changes requested in schedule/Scope/
benefit to be brought up in this meeting
AR
C
C
I
I
Defects identified during sprint
can be discussed and triaged
C
AR
C
I
I
1. Backlog prioritization + Grooming
Participant Role
OpMec Activities
Rohit
Chandra
Sitara
Capgemini
Capgemini
Dev Lead
To prioritize the backlog items, which
can be taken up by team for execution
C
AR
C
I
I
Review the status and ensure team have
tasks to work upon for the next day
R
R
C
A
A
2. Scrum + Process realignment
3. Defect triage
4. Change request Review/Approval
5. Pulse and Project Status Meeting
Responsible; Accountable; Consulted; Informed

## Slide 13: SDT Program Status
Wk1
Wk3
Wk4
Wk5
Wk6
Wk7
Wk8
Wk9
Wk10
Wk11
Wk12
Wk2
Program Management
Applications Support
Application Development
Governance
Program Specific
.NET Developers
CLICK .NET
.NET Developers
Program Manager
Project Manager
SCRUM Master+ .NET
Release Manager
Resource 6
Resource 10
Support Area
Staffing
To be inducted
On boarded
GE BGC
Kick Off
Capgemini & GE Onboarding
Capgemini- GE Engagement Induction
GE Decision
 GE GDC compliance policies & training, GE
 Creation of SSO ID
 Access to libraries, Collab, Folders
 Logistics arrangement
Process familiarization
 Six Sigma & ITIL awareness
 App security orientation
 Basic Support Central & GE libraries
 Information Security guidelines
 Enterprise standards
CLICK basic awareness training for .NET team by CLICK CoE
 Knowledge sharing and best practices used for transitions in major engagements in Capgemini
Completed
In Progress
Knowledge Transition from incumbent vendor
Define Standards
Define Implementation Tools
Process Inventory
KT for Process
Create process manuals/documentation
SOP, cold and hot test sign off
Go Live at Capgemini (parallel run)
Incumbent vendor disengagement
To Start
Business Analyst
Resource 7
Resource 8
Resource 9
CLICK .NET
Resource 15
Resource 11
Resource 12
Resource 13
Resource 14