## Slide 1: GEHC SDT Weekly Status Report
01/26/17

## Slide 2: Open Actions
Action item | Owner | Forum | Expected Closure Date | Actual Closure Date | Status
Evaluation on the Skill matrix of SDT resources which is shared with GE. | Rohit/Chandra | Weekly Status | 31-Dec-2016 | 25-Jan-2017 | Closed
Finalizing RACI matrix from CG and GE side | Chandra | Weekly Status | 25-Jan-2017 | 25-Jan-2017 | Closed
CLICK certification to four of our SDT Team members | CG Team | Weekly Status | 05-Feb-2017 |  | In Progress
Mobility Team or tiger team to be formed to resolve all CLICK mobile issues | Rohit | Jan’ 17 Workout | TBD |  | In Progress
Performance issues: SDT Booking and Architecture Assessment. | Hita/Andrey | Jan’ 17 Workout | TBD |  | In Progress
Working on OpMech(Communication Plan & Escalation matrix) | Saraswathi/Sathyaraj | Jan’ 17 Workout | 23-Jan-2017 | 24-Jan-2017 | Closed
Ownership on Tickets/Process adherence(Agile Mechanism) | Suvarna/Sathyaraj | Jan’ 17 Workout | Ongoing |  | In Progress
Release management(Deployment activities for Release 1.3) | Jayesh/Tejashree | Jan’ 17 Workout | 03-Feb-2017 |  | In Progress
GEHC to find a problem manager from GE corporate | Chandra | Jan’ 17 Workout | TBD |  | Open
GEHC to share nonfunctional requirements | Chandra | Jan’ 17 Workout | TBD |  | Open
GEHC to check and confirm on L1 support - on call support | Chandra | Jan’ 17 Workout | TBD |  | Open
GE AVS scan report to be shared | Rohit | Jan’ 17 Workout | 24-Jan-2017 | 24-Jan-2017 | Closed

## Slide 3
Health of the Engagement
Highlights
Help Needed
VPN token for Gopi M and Farhan
Click DB access(Prod, Stage, Sandbox) for Gopi
Weekly Snapshot – 01/26/17
Delay in Siebel access may lead to delay in testing for Release
Open Defects ( DE137, DE139, DE140) may lead to quality issues
Risk / Issues / Challenges
R1.3 Google Places changes tested and deployed.
Successful CLICK Master data load with only incremental data.
Master data upload for CLICK Sandbox and Stage.
Change request, Code review checklist and Deployment to CRP is completed
GREEN

## Slide 4: Focus Area Updates
Focus Areas | Owner | Status | Comments
Mobile Sync Issues | CG Team | In Progress | Investigation in progress 2 new CLICK support cases raised. Analysis in progress on already 10 existing CLICK support cases.
Booking SDT Performance Issues | CG Team | In Progress | Identified some of the properties values set w.r.t. click which are fixed, we need to move those to Constant file. Analyzed the code for optimization (Error messages which needs to be centralized and can be moved to Constant file or .Resource file)
Release Management | CG Team | In Progress | Release 1.2, 1.3 branch created in GIT HUB Release 1.3 Publish code repository created in GIT HUB Release check list preparation in progress
Incident Management | CG Team | Ongoing | Streamlining incidents w.r.t CLICK support cases Problem ticket creation process finalized
Support and Development Process streamlining | CG Team | Ongoing | Daily SCRUM calls initiated and actions tracked to closure Ensuring all email communication to have incident ticket created.

## Slide 5: Incident Update
Awaiting third party –category is with CLICK
12 SDT Schedule / Mobile Issues
  11 - CLICK Mobile issues
  1 - Known error/issue
Inferences
Chart: Incident tickets
| Awaiting 3rd Party | Resolved – Awaiting Problem
Total | 12 | 2
Chart: Problem tickets
| Known Error / Pending CA | Open
Total | 1 | 2

## Slide 6: Incident Tickets
Incident Management |  |  |  | 
Incident # | Module | Key Words | Status | Problem #
INC1370193 | SDT Mobile | Mobile sync Issue | Awaiting 3rd Party | NA
INC1420698 | SDT Schedule | Scheduled - Known Error | Awaiting 3rd Party | NA
INC1285226 | SDT Booking | Email Activity | Resolved – Awaiting Problem | PRB0045895
INC1310582 | SDT Booking | Performance - Connectivity | Resolved – Awaiting Problem | PRB0045475
INC1435230 | SDT Mobile | Mobile sync Issue | Awaiting 3rd Party | NA
INC1435245 | SDT Mobile | Mobile sync Issue | Awaiting 3rd Party | NA
INC1435289 | SDT Mobile | Mobile sync Issue | Awaiting 3rd Party | NA
INC1435961 | SDT Mobile | Mobile sync Issue | Awaiting 3rd Party | NA
INC1447060 | SDT Mobile | Mobile sync Issue | Awaiting 3rd Party | NA
INC1447037 | SDT Mobile | Mobile sync Issue | Awaiting 3rd Party | NA
INC1447031 | SDT Mobile | Mobile sync Issue | Awaiting 3rd Party | NA
INC1446914 | SDT Mobile | Mobile sync Issue | Awaiting 3rd Party | NA
INC1447042 | SDT Mobile | Mobile sync Issue | Awaiting 3rd Party | NA
INC1447028 | SDT Mobile | Mobile sync Issue | Awaiting 3rd Party | NA
Problem Management |  |  |  | 
Problem # | Module | Keyword | Status | 
PRB0045855 | SDT Booking | Google API | Open | 
PRB0045895 | SDT Booking | Email Activity | Open | 
PRB0045475 | SDT Booking | Performance - Connectivity | Known Error / Pending CA | 

## Slide 7: The Team
 | Program Manager | Priya Patra
 | Solution Architect | Andrey Reiner
 | Project Manager | Saraswathi Nagaraj
 | Business Analyst/Incident Manager | Sathyaraj Rajasekar
 | Scrum Master | Suvarna Dmello
CLICK | CLICK SME | Gopi M
 | CLICK SME | Preeti Sagar
DevOps Team | Technical Lead | Hita Soni
 | SDT Architecture | Farhan Husain Syed
 | Configuration Manager | Tejashree Bhagat
 | Release manager | Jayesh Soni
 | Senior .NET Developer | Prajna Monappa
 | .NET Developer /Testing Spoc | Ebaad Chowdhry
 | .NET Developer | Deepak Vishwakarma

## Slide 8: THANK YOU