## Slide 1: Known Issues and Workaround/Fixes

## Slide 2: Agenda
Introduction
Known Issue #1
Known Issue #2
Known Issue #3
Known Issue #4

## Slide 3: SDT – Known Issues
Optimizing the assignment of jobs and Scheduling of FSE visit to customer site
Based on different criteria such as,
  Field Service Engineers
    Skillset
    Availability
    Proximity to the location
  Service Request
    Priority
Known Issues
There are issues pertaining to SDT booking application. Tech M team were able to find some workaround/fixes to those existing issues.

## Slide 4: Known Issue #1
Site location address is not getting populated properly in the first attempt. User is
unable to get correct address on google map for the first time. When the user tries
to re-launch it for the second time, the address gets populated in google map.
Launching application again and again until it is up and running
Issue
Workaround
Fix is found. It will get reflected in application from next release. Fix is already deployed on Production on 14th Nov 2016
Fix

## Slide 5: Known Issue #2
An error message gets displayed upon launching SDT application from Seibel
application. Error message: The specialized method SDT Book appointment is not
supported on Business component Action used by business object Action.
User to launch it again & again until the system is up and running properly
Issue
Workaround
Fix will be provided by Siebel team only
Fix

## Slide 6: Known Issue #3
Duration selected in the Siebel page option is not getting reflected in SDT booking
page. Example: If the duration selected in the Siebel page is 60 minutes, then
the duration displayed in SDT boking page is 120 minutes – Duration Mismatch
Customer Care agent /Super User has to manually update the duration
Issue
Workaround
Fix is found and deployed from Siebel team. Instead of launching the application in a new tab, it will be launched
in a new window
Fix

## Slide 7: Known Issue #4
Site/System IDs are not configured/sync in Seibel or SDT application. Mismatch in
the Site-System association
Need to contact Siebel/Click Software team to run scripts
Issue
Workaround
Error from the business side. Get the correct data by re-importing the script.
Fix

## Slide 8: Thank you !!!